## Slide 1
URBAN-STAY
12-Week Progress Presentation
Status: Under Construction (Approximately 50-60% Complete)
Prepared By: Harsh Rathod-230143107017

## Slide 2
Presentation Flow
Weekly Progress Review
Project Abstract and Objective
Minimal Features Implemented
Technology Stack Used
Weekly Progress (Week 1 to Week 12)
Half-Done Modules (Under Construction)
Current Status, Challenges, and Next Steps
Academic Review Ready

## Slide 3
Project Abstract
Urban-Stay Real Estate Platform
Urban-Stay is a full-stack real estate platform designed to streamline property discovery, listing management, and buyer-seller communication within a single digital ecosystem. The project addresses common issues in traditional property search such as fragmented listing information, delayed responses, and limited transparency by offering a structured, role-based workflow. The system supports three primary roles: User, Seller, and Admin. Users can explore properties using smart search and filter options, view detailed listings, save alerts, and submit inquiries. Sellers can create and manage property listings, monitor incoming inquiries, and communicate with potential buyers. Admins are responsible for verification, quality control, and platform-level monitoring to ensure reliable and secure operations.
This project is currently under construction, and this report presents work completed over 12 weeks.
Under Construction

## Slide 4
Objective and Minimal Features
What is implemented now
Project Objective
To build a practical web platform where users can search properties and communicate with sellers using a secure, role-based workflow.
Minimal Features Completed
User registration and login
Property listing and search filter
Basic role dashboards
Inquiry and review flows
Saved alerts and featured listings
Core MVP Available

## Slide 5
Technology Stack
Tools learned and applied
Layer | Technology
Frontend | React 18, Vite, React Router, Tailwind CSS, Axios
Backend | Node.js, Express.js, MongoDB, Mongoose
Security | JWT Authentication, bcrypt Password Hashing
Additional | Razorpay, Nodemailer, Flask ML Service
Learning to Implementation

## Slide 6
Weeks 1-3 Progress
Learning + Mini Project Phase
Week | Focus Area | Output
Week 1 | Project-related technologies: Git, Node.js basics, MongoDB fundamentals | Completed guided practice and local setup
Week 2 | React fundamentals, routing basics, API calling with Axios | Built small UI pages and tested API integration
Week 3 | Mini project to apply MERN concepts end-to-end | Mini CRUD project completed and documented
Foundation Complete

## Slide 7
Weeks 4-7 Progress
Initial Urban-Stay Development
Week | Work Done | Status
Week 4 | Project architecture planning, folder setup, route planning | Completed
Week 5 | Frontend base screens: home layout, navigation, reusable UI components | Completed
Week 6 | Authentication pages and role-based route protection | Completed
Week 7 | Property listing basics, form setup, API connection start | Completed
Core Setup Done

## Slide 8
Weeks 8-12 Progress
API, Dashboard, and Integrations
Week | Work Done | Status
Week 8 | Property search/filter, property details page, image handling | Mostly Done
Week 9 | User/Seller/Admin dashboard modules and inquiry flow | Mostly Done
Week 10 | Backend model/controller development and DB logic | Mostly Done
Week 11 | Review, alerts, and featured listing modules | Mostly Done
Week 12 | ML and payment integration started; full testing pending | In Progress
Integration Pending

## Slide 9
Modules Completed
Implemented and working modules
Authentication module (register, login, role-based access)
Property listing and search/filter module
Basic user, seller, and admin dashboard structure
Inquiry and review submission workflows
Saved alert and featured listing core flows
Initial frontend-backend integration for primary routes
Working Modules

## Slide 10
Half-Done / Under-Construction Modules
Focus areas pending completion
Advanced seller workflow and complete inquiry response cycle
Admin verification refinements and analytics improvements
ML price prediction model training + production tuning
Razorpay payment success/failure full testing cycle
Agreement and utility modules final integration
End-to-end QA testing and deployment hardening
Current completion estimate: ~55% (project is still under development).
Halfly Done Work

## Slide 11
Current Build Snapshot
What is connected right now
Frontend
React + Vite
Backend
Node + Express
Database +
MongoDB
Core data flow is functional for major pages.
Remaining effort is on integration quality, testing, and deployment.
Some modules are connected but not fully production-ready.
System in Build Phase

## Slide 12
Challenges Faced During 12 Weeks
Learning to engineering transition
Balancing technology learning with parallel module implementation.
Managing role-based complexity across frontend and backend routes.
Coordinating API contract changes while UI pages were under active build.
Integrating ML and payment modules with stable error handling.
Performing complete end-to-end testing within limited academic timeline.
Outcome: Team gained strong full-stack understanding, and project is steadily progressing toward completion.
Resolved Incrementally

## Slide 13
Next Development Plan
Post Week-12 roadmap
Task | Priority | Expected Output
Complete pending integration | High | Stable and connected all modules
Finalize ML and payment flows | High | Reliable advanced feature support
Comprehensive testing | High | Bug-reduced release candidate
Deployment and final review | Medium | Submission-ready final system
Planned Completion

## Slide 14
Conclusion
Urban-Stay project has achieved major foundational milestones over 12 weeks.
Weeks 1-3 were used for project technology learning and a mini project.
From Week 4 onward, core modules were developed and partially integrated.
Current status: Project is under construction with halfly done modules clearly identified.
Thank You